# ASTRA PLANNING — S11 W8 VALIDATION / RECOVERY / DIAGNOSTICS HARDENING

AI Ngerti Geopolitik • Master Blueprint TECH-WAVE STEP 11 • Contract Plan v1.0

Planning date: 2026-10-08

# 1. STATUS DAN TUJUAN

Dokumen ini adalah planning ASTRA resmi setelah W7 AI Auto Edit L2 ditutup.

Baseline source-of-truth repo: a39c6c6d5941f69a2b5b662f26df94d82b7f94ac.

Accepted W7 implementation/regression HEAD: ca6dd582a4916caa4b0ac4affe4c3119e9ad2049.

Wave baru: W8 — Validation / Recovery / Diagnostics Hardening.

Master Blueprint mapping: TECH-WAVE STEP 11.

W8 bukan wave editing baru. W8 mengeraskan failure paths, relink, stale background result,

crash recovery, atomic persistence failure handling, dan diagnostics agar project nyata tetap aman.

Planning ini mengunci canonical owner, serial task, failure matrix, UI reuse, security boundary,

evidence strategy, dan Definition of Ready. SOL dilarang memulai implementasi W8 sebelum

planning TXT/DOCX + contract MD menjadi source-of-truth repo.

# 2. SUMBER OTORITATIF

Master Blueprint §17 Validation, Relink, dan Recovery.

Master Blueprint §21 Background Jobs dan stale-result contract.

Master Blueprint §29 Observability dan Diagnostics.

Master Blueprint Appendix Feature Acceptance Matrix.

Frozen UI Blueprint: UI-039 Pemulihan Project, UI-040 Asset Scan, UI-041 Validation Center.

Architecture: presentation -> application -> domain; infrastructure di belakang ports.

ProjectState adalah canonical project truth.

CommandBus/CommandBatch adalah satu-satunya committed mutation/history owner.

W1: atomic save, .bak, autosave snapshot, explicit online/offline/missing.

W6/W7: project/session/revision stale-token pattern sudah terbukti.

# 3. AUDIT KONDISI REPO

Pondasi yang sudah ada dan harus dipertahankan:

ProjectSession mengelola lifecycle, dirty state, save, open, autosave.

JsonProjectRepository memakai temp write + flush/fsync + os.replace dan backup .bak.

MediaStatusService mempertahankan identity asset/clip saat file missing.

Asset mempunyai stable asset_id, path_ref, fingerprint, metadata dan availability.

CommandBus memberi transaction + Undo/Redo.

AIPlanJobService sudah mempunyai project/session/revision token dan stale gate.

Validation Center UI sudah tersedia tetapi data issue masih fixture statis.

Gap W8:

Belum ada ValidationIssue/ValidationService terpadu.

Belum ada semantic RelinkAssetCommand yang menjaga Axxx identity.

Belum ada batch relink directory scan + deterministic candidate ranking.

Autosave belum punya catalog/retention/startup crash decision.

Belum ada crash marker / recovery decision flow.

Belum ada fault-injection proof untuk atomic save failure.

Belum ada structured diagnostics + redacted diagnostic bundle.

Frozen UI-039/UI-040/UI-041 belum terhubung ke real W8 projections.

ASTRA decision: BUILD ON EXISTING FOUNDATION. Tidak perlu mencari/mengadopsi repo eksternal

karena kebutuhan W8 adalah orchestration product-specific di atas owner yang sudah qualified.

# 4. LOCKED PRODUCT CONTRACT

Validation deterministic, rerunnable, non-destructive dan bound ke satu ProjectState revision.

BLOCKER memblok operasi yang memerlukan project/media valid.

ERROR memblok action terkait.

WARNING dan INFO tidak memblok serta tidak boleh diam-diam memutasi project.

Missing referenced asset harus menyebut exact Asset ID + scope yang terdampak + remediation.

Relink harus mempertahankan canonical Asset ID dan clip references.

Relink hanya commit lewat semantic CommandBatch dan harus undoable sampai save.

Ambiguous/name-only candidate tidak boleh auto-apply.

Recovery tidak boleh overwrite satu-satunya source project yang masih baik tanpa explicit Save.

Corrupt recovery snapshot tidak boleh menghapus source, .bak, atau snapshot valid lain.

Directory scan/hash/compression berat tidak boleh memblok Qt GUI thread.

Background result membawa project/session/revision identity; stale result tidak boleh commit.

Diagnostics harus redact credential/path sensitif dan membatasi log/content.

W8 tidak mengimplementasikan STEP 12 export matrix, legacy importer, stress wave, atau redesign UI.

# 5. LOCKED CANONICAL OWNERS

ProjectState

Canonical project truth.

Validation result adalah transient projection, bukan field canonical kedua.

CommandBus / CommandBatch

Satu-satunya mutation/history owner.

ValidationService (planned, application)

Pure/non-mutating aggregation typed ValidationIssue.

Tidak menyimpan state project sendiri.

RelinkAssetCommand (planned)

Canonical mutation untuk mengganti binding media dengan stable asset_id.

Menggunakan verified probe result.

Mempertahankan references ke Axxx.

RelinkService (planned, application)

Validasi candidate dan bangun command/batch.

Tidak mengubah filesystem atau UI secara langsung.

RelinkScanJobService (planned, application)

Background directory scan/hash/probe.

Wajib token project_id/session_id/base_revision.

RecoveryCatalogService / RecoveryManager (planned, application)

Discover/validate/rank/prune managed snapshots.

Source .angproj dan .bak tidak pernah menjadi prune target.

JsonProjectRepository

Tetap atomic serializer/persistence owner.

Dilarang membuat serializer kedua.

DiagnosticBundleService (planned, application)

Orchestrates safe diagnostic manifest/bundle.

Platform/log/version adapters berada di infrastructure.

Presentation

Hanya projection + UiIntent.

Tidak scan filesystem/hash/persistence/CommandBus langsung.

# 6. VALIDATION MODEL

ValidationIssue adalah immutable application DTO dengan minimum:

issue_code

severity: BLOCKER | ERROR | WARNING | INFO

scope: PROJECT | MEDIA | TIMELINE_SCENE | SUBTITLE | NARRATION | AI | RENDER | RUNTIME

safe_title

safe_message

target_ids

remediation_action

project_revision

Aturan:

Message selalu menjawab what happened + where + next action.

Severity tidak boleh color-only.

Result bound ke revision tertentu.

Setelah revision berubah, result lama = STALE sampai revalidate.

Asset.availability tetap canonical online/offline/missing.

CORRUPT/DUPLICATE adalah derived validation/media-health projection pada W8, bukan availability truth baru.

# 7. RELINK MATCHING CONTRACT

Ranking candidate deterministic:

1. exact canonical Axxx basename + probe-compatible;

2. exact original source_name basename + compatible media family/metadata;

3. exact SHA-256 fingerprint;

4. compatible metadata candidate -> manual choice only.

Safety:

Similar filename saja tidak pernah cukup untuk auto relink.

High-confidence candidate boleh preselected, tetapi commit tetap memerlukan explicit confirmation.

Wrong media type / incompatible probe = hard reject.

Single confirmed relink = one CommandBatch.

Multi confirmed relink = one intentional batch transaction.

Relink preserves asset_id dan clip references.

path_ref/source_name/fingerprint/file_size/probe metadata/availability diperbarui dari verified probe.

# 8. RECOVERY CONTRACT

Autosave tetap terpisah dari canonical source.

New snapshot identity: project_id + revision + timestamp; semantic hash metadata tetap dipakai.

Existing revision/hash snapshot naming tetap discoverable untuk backward compatibility.

Default retention: max 20 validated managed snapshots per project.

Prune hanya managed autosave project terkait; source .angproj/.bak tidak disentuh.

Crash/unclean marker + valid newer candidate -> recovery decision.

Tidak ada valid candidate -> jangan tampilkan fake recovery.

Recovery UI menampilkan source, timestamp/age, revision, validation status.

Explicit actions: Open Source / Recover Snapshot / Ignore.

Recover Snapshot membuka working state; source tidak ditimpa sampai user Save.

Corrupt candidate di-skip/report; tidak menghapus source atau candidate lain.

# 9. DIAGNOSTICS CONTRACT

Structured event minimum:

timestamp

severity

subsystem

action

job_id jika relevan

project_id + revision jika relevan

safe_error_code

Diagnostic bundle boleh memuat:

app version / commit / engine versions

sanitized OS/CPU/GPU summary

bounded recent redacted logs

project schema summary

validation summary

deterministic manifest

Dilarang default:

raw API key / credential value

full prompt

full subtitle/narration content

media bytes

unnecessary user identifiers

raw absolute path jika dapat direduksi/redact

Bundle generation yang non-trivial harus background-safe.

# 10. SERIAL IMPLEMENTATION CONTRACT

## 10.1 W8-001 — Canonical Validation Contracts + Baseline Rules

Goal: bentuk typed issue/severity/scope/result contract dan ValidationService skeleton tanpa UI wiring.

Non-mutating validation result bound ke revision.

Baseline rules: schema/project validity, missing media, basic timeline references, subtitle/narration health hooks.

No project mutation.

Gate:

targeted unit tests

full pytest

Ruff/mypy/import/architecture/no-secret/UI manifest

source-of-truth update

stop; W8-002 tidak dikerjakan di turn yang sama.

## 10.2 W8-002 — Real Media Integrity + Validation Center Projection

Goal: real media status/probe checks menghasilkan actionable issues.

Missing referenced media => BLOCKER.

unreadable/zero-byte/probe failure => typed media issue.

duplicate-candidate health remains derived projection.

Presentation projection for existing Validation Center; geometry unchanged.

Gate:

real-media evidence

revision-stale projection proof

UI-041 parity tests

regression prior waves.

## 10.3 W8-003 — Single Asset Relink Command + Exact Identity Preservation

Goal: safe single relink preserving Axxx identity.

Add semantic RelinkAssetCommand only if no current command can own semantics.

Verify candidate before commit.

Update binding/metadata/availability atomically.

Preserve clip references.

One Undo restores original binding; one Redo restores relink.

Gate:

real file relocation integration

wrong-type/hash/metadata failure zero mutation

save/reopen exact.

## 10.4 W8-004 — Batch Directory Relink Scan + Candidate Ranking

Goal: bounded asynchronous directory scan + deterministic proposals.

no GUI-thread recursive scan/hash.

token project/session/revision.

deterministic ranking contract.

ambiguity requires manual choice.

multiple confirmed changes one batch.

UI-040 progress/candidate/cancel projection.

Gate:

real directory evidence

cancellation safe

stale result cannot commit

ambiguous name-only no auto-apply.

## 10.5 W8-005 — Autosave Catalog + Retention Hardening

Goal: promote existing snapshots into managed recovery catalog.

project_id/revision/timestamp/hash safe metadata.

backward-read current naming.

validate before listing recoverable.

max 20 validated managed snapshots/project.

source/.bak never prune target.

Gate:

ordering/retention/corrupt isolation unit tests

fault injection

canonical project bytes unchanged.

## 10.6 W8-006 — Crash Marker + Startup Recovery Decision

Goal: explicit crash recovery using UI-039.

clean/unclean session marker.

valid newer candidates only.

Open Source / Recover Snapshot / Ignore.

recovered snapshot = working state; source untouched until explicit save.

Gate:

crash simulation

corrupt newest fallback

UI-039 state/action parity.

## 10.7 W8-007 — Atomic Persistence Failure Injection + Remediation

Goal: prove existing atomic persistence behavior under failure.

inject failure around temp/write/replace.

prior source bytes must remain exact.

safe temp/backup cleanup.

typed actionable PersistenceError projection.

do not rewrite JsonProjectRepository unless evidence shows defect.

Gate:

source hash before/after failure exact

retry saves intended state

no fake success.

## 10.8 W8-008 — Stale Result Hardening for W8 Background Jobs

Goal: apply proven stale-token pattern to validation/relink/recovery jobs.

project_id/session_id/base_revision token.

result for old project/revision = STALE/discarded.

cancellation safe.

no second session/project truth.

Gate:

concurrent manual edit during scan

close/open different project

cancellation zero mutation.

## 10.9 W8-009 — Structured Diagnostics + Redacted Diagnostic Bundle

Goal: reproducible support evidence without leaking private data.

structured events

on-demand ZIP bundle

redacted paths/logs

deterministic manifest

no secrets/full content/media bytes by default

Gate:

bundle secret/content scan

typed failures

background-safe generation.

## 10.10 W8-010 — Frozen UI Wiring + GOLDEN-03 Closure + Regression Lock

Goal: close W8 through frozen UI-039/UI-040/UI-041 and real failure/recovery E2E.

Validation Center real projection.

Asset Scan real progress/candidates/cancel.

Recovery explicit source-vs-snapshot.

GOLDEN-03 equivalent: missing -> blocker -> relink -> validation clear -> save/reopen.

crash snapshot -> recover without source corruption.

diagnostic bundle evidence.

final regression same accepted HEAD includes S08/S09/S10/W0-W7 and all W8 families.

exact workflow count recorded at closure, not hard-coded in planning.

# 11. FROZEN UI REUSE

No new image-generation step is required.

UI-039 — Pemulihan Project — Final Parity Variant / SCR-014.

UI-040 — Asset Scan — Final Parity Variant / SCR-004.

UI-041 — Validation Center — Final Parity Variant / SCR-012.

Existing validation dialog must evolve from static fixture to real projection without redesign.

Structural UI delta requires DELTA_FROM_AAVC change control; W8 does not authorize one.

# 12. FAILURE INJECTION MATRIX

Referenced asset deleted after open -> BLOCKER, no crash, no clip deletion.

Two plausible same-name relink candidates -> no auto apply.

Wrong media type candidate -> reject zero mutation.

Project changes while relink scan runs -> STALE cannot commit.

Corrupt autosave -> skip/report; source/.bak untouched.

Unclean marker + valid newer snapshot -> recovery choice.

Unclean marker + no valid snapshot -> normal source, no fake recovery.

Failure after temp write before replace -> prior source bytes exact.

Diagnostic bundle unreadable temp/log -> safe typed failure, project unaffected.

Diagnostic bundle secret scan -> no raw credential/key.

Validation projection after revision change -> STALE until revalidate.

# 13. TEST / EVIDENCE STRATEGY

Unit:

validation rules

relink command/ranking

recovery catalog/retention

stale token

diagnostics redaction

Integration:

real probe missing/corrupt/relocated media

batch relink

persistence fault injection

save/reopen

Qt:

UI-039/UI-040/UI-041 projection/action gating/progress/cancel

severity text/icon, not color-only

E2E:

GOLDEN-03 equivalent on Windows

Security:

existing no-secret verifier

bundle-specific secret/content scan

Regression:

final accepted W8 HEAD must pass all prior implementation families + all W8 families.

S08 portable and S10 packaged real-media smoke remain mandatory final gates.

# 14. PLANNED MODULE OWNERSHIP

Non-binding path, binding ownership:

application/validation.py

application/relink.py

application/recovery.py

application/diagnostics.py

application/commands.py only for RelinkAssetCommand

infrastructure/relink_scan.py

infrastructure/recovery_store.py if repository port is insufficient

infrastructure/diagnostics.py

presentation projections for frozen validation/recovery/asset-scan surfaces

tests/scripts/evidence/workflows per serial task.

# 15. FORBIDDEN SHORTCUTS

Do not implement STEP 12 export matrix in W8.

Do not implement legacy AAVC importer/stress wave.

Do not store validation issues in ProjectState.

Do not change Asset ID during relink.

Do not auto-relink from similar filename alone.

Do not overwrite source project during recovery without explicit Save.

Do not create second JSON serializer/project repository.

Do not log raw credential/full prompt/full subtitle/narration/media.

Do not run large scan/hash/compression on GUI thread.

Do not redesign/regenerate UI-039/UI-040/UI-041 or 42 UI references.

# 16. DEFINITION OF READY FOR SOL W8-001

Planning TXT committed in docs/planning.

Planning DOCX committed in docs/planning.

W8 contract MD committed in docs/project.

TASKS/PLAN/PROJECT_STATUS/HANDOFF/README/INDEX agree:

W8 CONTRACT_LOCKED, implementation NOT_STARTED, W8-001 only READY.

W7 remains CLOSED / PASS_WITH_PROVISIONAL_LIVE_GEMINI.

No source/runtime code change in planning.

A new owner instruction “lanjutkan” is required before SOL W8-001.

# 17. FINAL ASTRA DECISION

ASTRA approves build-on-existing-foundation. No mature external repository is needed.

The existing canonical project/history/persistence/media/AI-stale/frozen-UI owners are the mature

foundation; replacing them would increase risk.

W8 serial contract is LOCKED as W8-001..W8-010.

This planning turn ends after planning DOCX/TXT/contract/source-of-truth are committed.

Exact next implementation action after a new “lanjutkan”:

SOL S11-W8-001 only — Canonical Validation Contracts + Baseline Rules.