# S11-W6
Gemini Credential + L1 AI Animation Planning

CONTRACT LOCK / PLANNING BEFORE CODING

| Wave | S11-W6 — Gemini Credential + L1 AI Animation Planning |
| --- | --- |
| Status | CONTRACT_LOCKED / IMPLEMENTATION NOT STARTED |
| Previous | W5 — CLOSED / PASS_WITH_PROVISIONAL_MIC_HARDWARE |
| Next | S11-W6-001 only after owner says lanjutkan |

1. KEPUTUSAN WAVE

W6 dikunci sebagai S11-W6 — Gemini Credential + L1 AI Animation Planning.

Dasar: Master Blueprint Bab 31 menempatkan TECH-WAVE STEP 09 “Gemini credential + L1 AI” tepat setelah STEP 08 “Subtitle + narration”. W5 menutup Subtitle + Narration, sehingga W6 bukan Background Workspace, Validation/Recovery, Export, atau AI L2.

2. TUJUAN

Integrasi Gemini V1 yang aman dan bounded untuk menghasilkan rencana animasi L1.

Credential pool Gemini 1–100 slot dengan secure OS storage, masking, status/test dan failover yang patuh provider.

Lifecycle READY → PLAN → APPROVAL → APPLYING → SUCCESS atau PROVIDER_ERROR/STALE/LOCK_CONFLICT.

Manual editor selalu tetap usable tanpa Gemini.

3. REQUIREMENT MENGIKAT

F-009 / FR-009: validated EditPlan; invalid/stale tidak boleh partial mutate.

FR-010: command parity dengan manual/application layer.

F-015 / FR-015: sampai 100 credential, secure storage + masking.

AI-001/002/003/009/010, IO-006.

ADR-008 background job/stale/cancel.

ADR-009 official google-genai behind AIProviderPort.

Frozen UI-010..014 dan UI-023.

4. L1 CAPABILITY BOUNDARY

Allowed: Fade, Pop, Breathe, Stomp, Tumble, Tectonic, Rise, Pan, Drift, dan none bila command existing mendukung.

Intensity canonical, stable target IDs, lock dihormati, no auto-unlock.

Rejected: Wipe, Blur, Succession, Baseline, Neon, Scrapbook, Brush, Ink, Digital, Spray Paint, Sketch, Gradient.

L1 tidak boleh mengubah title/subtitle/narration/output path/project path/credential/render setting/pacing/duration/transform/pan/zoom/transition reasoning/file user.

No shell/code execution.

5. CREDENTIAL SECURITY CONTRACT

Credential bukan ProjectState.

Logical slot 1..100.

Production secure store: Windows Generic Credential / keyring WinVault-compatible.

Metadata non-secret: slot_id, label, enabled, health, last result category, bounded cooldown.

Raw key hanya secure store; presentation tidak menerima raw saved key.

Provider/credential service boleh mengambil raw key hanya saat request/test.

Tidak ada raw key di repo/.angproj/settings/evidence/screenshots/logs/exceptions/CLI args/URL/prompt.

Delete menghapus secret + metadata.

Slot 0/>100 ditolak.

Bulk TXT hanya setelah single-slot stabil: one key/line, trim, dedupe, max100, source tidak disimpan, count-only preview, no plaintext logging.

Failover hanya operational resilience legal, bukan quota circumvention.

6. ERROR TAXONOMY

NO_CREDENTIAL, INVALID_AUTH, RATE_LIMIT_OR_QUOTA, NETWORK_TIMEOUT, MALFORMED_RESPONSE, SCHEMA_INVALID, SEMANTIC_INVALID, STALE_PLAN, LOCK_CONFLICT, ALL_SLOTS_UNAVAILABLE.

Provider failure tidak memblok manual editor. Invalid/stale/error = zero canonical mutation.

7. EDITPLAN CONTRACT

DTO application-layer, bukan ProjectState.

Minimal fields: schema_version, base_project_revision, request_id/job_id, summary, ordered command proposals.

PlanVerifier: strict schema → allowed command → target existence → lock → supported capability → ranges → stale revision → dry-run → approval.

Unknown field/command/target/effect atau out-of-range = reject.

Stale checked ulang immediately before apply.

One approved plan = one CommandBatch / one Undo transaction.

Cancel = zero mutation.

8. CONTEXTBUILDER

Allowed bounded context: project/global style summary, scope/target IDs, media aspect/type, current effect/intensity/lock, bounded neighbor summary, supported enum/ranges, current revision.

Forbidden: API key, credential secrets, arbitrary filesystem, unrestricted files, engine objects, private logs, source media bytes.

Project/prompt text adalah untrusted data.

9. ASYNC / JOB

Gemini network work dilarang di Qt GUI thread.

Lifecycle QUEUED/RUNNING/SUCCESS/FAILED/CANCELLED.

Structured status/progress, cancellation, session/revision token, stale result rejection, duplicate apply guard.

Provider error tidak mematikan manual editor.

# 10. FROZEN UI

UI-010 AI Director / AI Otomatis.

UI-011 Ready/Chat.

UI-012 Plan.

UI-013 Applied.

UI-014 Provider unavailable.

UI-023 Provider & API Key Manager.

States READY/PLAN/APPROVAL/APPLYING/SUCCESS/PROVIDER_ERROR/LOCK_CONFLICT/STALE.

Only L1 claims. Keys masked. No screenshot-as-runtime UI.

# 11. SERIAL TASK CONTRACT

S11-W6-001 — Canonical AI + credential contracts.

S11-W6-002 — Secure credential slots 1–100.

S11-W6-003 — Windows secure-store qualification.

S11-W6-004 — Credential health + safe failover.

S11-W6-005 — L1 ContextBuilder + allowlist.

S11-W6-006 — EditPlan schema + PlanVerifier.

S11-W6-007 — Gemini adapter + async request lifecycle.

S11-W6-008 — Approval → CommandBatch → Undo/Redo.

S11-W6-009 — Frozen UI parity UI-010..014 + UI-023.

S11-W6-010 — Live Gemini + failure + regression closure.

# 12. LIVE GEMINI GATE

Fake provider mandatory for deterministic CI, tetapi bukan bukti live Gemini.

Full W6 PASS membutuhkan setidaknya satu real request melalui official Gemini adapter menggunakan credential secure-store pada Windows, raw secret absent dari evidence/log.

Jika tidak ada live credential, final W6 hanya boleh PASS_WITH_PROVISIONAL_LIVE_GEMINI.

# 13. NON-SCOPE

AI L2; Validation/recovery hardening; export matrix; legacy importer; provider non-Gemini; generative image/video; AI subtitle rewriting; ASR/speech alignment; arbitrary background/video tracks; auto-unlock; raw credential reveal/export.

# 14. EVIDENCE

Slot 1/100 valid, 0/101 invalid; secure add/test/delete/reopen; no secret leakage; masking; provider error categories; strict plan rejection; lock/range/stale; cancel zero mutation; atomic apply + Undo/Redo; render proof; UI parity; GUI responsiveness; full quality/security/regression gates; W5..S08 green.

# 15. SECURITY RED LINES

Never commit or echo keys. Never put keys in project/settings/log/error/evidence/screenshot/CLI/URL/prompt. Never retain source TXT. Never rotate to evade quotas. Never execute arbitrary AI commands or direct JSON/engine mutation.

# 16. GATE BEFORE CODING

Contract MD + planning TXT + planning DOCX in repo; TASKS/PLAN/STATUS/HANDOFF/SOURCE_OF_TRUTH updated; W5 unchanged; UI references intact; Gemini only; owner says “lanjutkan”.

# 17. EXACT NEXT ACTION

After W6 contract/planning lock: STOP.

On next owner “lanjutkan”: execute S11-W6-001 only — Canonical AI + credential contracts.

Do not create WinVault adapter, make Gemini network call, implement W6 UI, or apply AI plans in W6-001.